Software Test Plan (STP)

Project: Automated Parking Management System

| Project | Automated Parking Management System (APMS) |
| --- | --- |
| Version | 1.0 |
| Authors | <QA / Test team - member names and SRNs> |
| Date | 26-10-2026 |
| Status | Draft for initial submission |

## Table of Contents

1. Introduction

2. Test items

3. Features to be tested

4. Features not to be tested

5. Test approach / strategy

5.1 Security validation

6. Test environment

7. Test schedule

8. Test deliverables

9. Roles and responsibilities

10. Risks and mitigation

11. Assumptions and dependencies

12. Suspension and resumption criteria

13. Test case management and traceability

14. Test metrics and reporting

15. Approvals

Appendix A: Test case catalogue

Appendix B: Sample detailed test cases

# 1. Introduction

Purpose: This document defines the test plan for the Automated Parking Management System (APMS) v1.0. It describes the objectives, scope, strategy, resources, schedule and responsibilities for testing.

Scope: Testing covers vehicle entry with simulated ANPR, slot allocation and real-time availability, vehicle exit, billing, simulated payment, administration and reporting, and access control. Real hardware, real ANPR engines and real payment networks are excluded because they are simulated.

References: APMS SRS v1.0, APMS Software Architecture and Design v1.0, OWASP Application Security Verification Standard (for security checks).

Definitions: APMS (Automated Parking Management System), ANPR (Automatic Number Plate Recognition), SRS (Software Requirements Specification), RTM (Requirements Traceability Matrix), UAT (User Acceptance Testing), TC (Test Case).

# 2. Test items

- Entry Gate Controller and ANPR Service (simulated)

- Parking Manager (entry/exit control, sessions)

- Slot Allocation Service

- Availability Tracker and Display Board

- Billing Engine

- Payment Service (simulated gateway)

- Reporting Service and Admin Dashboard

- Authentication and RBAC Service

- Database (sessions, slots, payments, tariffs, users, audit log)

# 3. Features to be tested

Features are mapped to SRS requirement IDs. The full list of 29 requirements and their test cases is in Appendix A.

| Feature area | Requirement IDs | Count |
| --- | --- | --- |
| Section 4.1 - Vehicle Entry and Number Plate Recognition | APMS-F-001 to APMS-F-003 | 3 requirements |
| Section 4.2 - Slot Allocation and Availability Tracking | APMS-F-004 to APMS-F-006 | 3 requirements |
| Section 4.3 - Vehicle Exit | APMS-F-007 to APMS-F-009 | 3 requirements |
| Section 4.4 - Billing and Tariff Configuration | APMS-F-010 to APMS-F-011 | 2 requirements |
| Section 4.5 - Payment Processing | APMS-F-012 to APMS-F-013 | 2 requirements |
| Section 4.6 - Reporting and Access Control | APMS-F-014 to APMS-F-015 | 2 requirements |
| Non-functional (performance, reliability, scalability, usability, maintainability, retention) | APMS-NF-001 to APMS-NF-007 | 7 requirements |
| Security requirements | APMS-SR-001 to APMS-SR-007 | 7 requirements |

# 4. Features not to be tested

- Real camera, barrier and display hardware (replaced by simulators).

- Recognition accuracy of a production ANPR engine; only the interface contract and fallback behaviour are tested.

- Real payment networks and real cardholder data.

- Third-party library internals and the operating system.

- Browsers other than the latest versions of Chrome, Edge and Firefox.

# 5. Test approach / strategy

### Test levels

- Unit tests: module-level tests for billing, slot allocation, validation and RBAC logic.

- Integration tests: service-to-service and service-to-database tests (for example Parking Manager with Billing Engine and Payment Service).

- System tests: end-to-end entry, parking, exit and payment flows through the UI and APIs.

- Acceptance tests (UAT): scenarios run by the guide/evaluator against the acceptance criteria.

### Test types

- Functional testing of all functional requirements

- Boundary-value and equivalence testing for fee calculation and grace period

- Concurrency testing for slot allocation

- Regression testing after every fix

- Performance and load testing (response time, 10 concurrent gate events, 500 slots)

- Usability testing of the kiosk and dashboard

- Security testing (see 5.1)

### Entry criteria

A stable build is delivered, seed data (slots, tariffs, users) is loaded, simulators (ANPR, gateway) are available, and the test environment is ready.

### Exit criteria

100% of planned test cases are executed, 0 critical and 0 high-severity defects remain open, all High-priority requirements pass, and all acceptance criteria in the SRS are satisfied.

## 5.1 Security validation

- Verify TLS 1.2+ and rejection of plain HTTP (APMS-SR-001).

- Verify password hashing and absence of secrets in logs and database (APMS-SR-002).

- Test RBAC by calling admin APIs with attendant and anonymous tokens (APMS-SR-003).

- Verify audit log entries for logins, overrides, tariff changes and payment changes (APMS-SR-004).

- Verify that no card number, CVV or PIN is stored (APMS-SR-005).

- Input validation and SQL-injection tests on plate, amount and search fields; fuzzing of API payloads (APMS-SR-006).

- Session timeout and login lockout tests (APMS-SR-007).

- Run an automated vulnerability scan (OWASP ZAP) on the web application and fix high findings.

# 6. Test environment

| Item | Details |
| --- | --- |
| Hardware | Developer laptops/desktops (8 GB RAM or more); no physical gate hardware needed. |
| Software under test | APMS v1.0 web application, backend services and database; ANPR and payment simulators. |
| Browsers | Latest Chrome, Edge, Firefox. |
| Tools (proposed) | pytest (unit/integration), Postman or pytest-requests (API), Selenium or Playwright (UI automation), Locust or JMeter (performance), OWASP ZAP (security), coverage.py (coverage), GitHub Issues (defect tracking). |
| Test data | Seed slot layout (zones, types, distances), sample tariff, dummy users (admin, attendant), 200+ synthetic plate inputs including unreadable and duplicate cases. |

# 7. Test schedule

Proposed milestones aligned with the three one-week sprints (26-Oct to 15-Nov-2026); adjust them to the course calendar and submission deadlines.

| Milestone | Date (proposed) |
| --- | --- |
| Test case design (Sprint 1) | 26-Oct-2026 to 01-Nov-2026 |
| Environment and test data setup | 30-Oct-2026 |
| Test execution start (Sprint 2) | 02-Nov-2026 |
| Test execution end, incl. regression (Sprint 3) | 12-Nov-2026 |
| UAT | 13-Nov-2026 to 14-Nov-2026 |
| Test summary report | 15-Nov-2026 |

# 8. Test deliverables

- Test Plan (this document)

- Test cases (manual and automated) - catalogue in Appendix A

- Test scripts and automation code

- Test data sets and seed files

- Test execution logs

- Defect reports

- Test summary report

# 9. Roles and responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | <Name> | Prepare and maintain the plan, coordinate execution, report status. |
| Test Engineer | <Name> | Design and execute test cases, automate tests, log defects. |
| Developer | <Name> | Fix defects, support triage, maintain unit tests. |
| Product Owner / Guide | <Name> | Approve test results and sign off readiness. |

# 10. Risks and mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds; test completed modules first. |
| Simulators behave differently from real devices | Keep simulator interfaces identical to the planned real interfaces; document simulator assumptions. |
| Concurrency defects appear late | Add concurrency tests for slot allocation early in integration testing. |
| Test environment downtime or data corruption | Keep seed scripts and a backup environment; reset data before every run. |
| Limited team time near deadlines | Prioritise High-priority requirements; automate regression suites. |

# 11. Assumptions and dependencies

- The ANPR and payment simulators are stable and provide test hooks to force outcomes.

- Seed data is available before test execution begins.

- The tariff used for testing is fixed and documented (see Appendix B).

- The team has access to a shared repository and defect tracker.

# 12. Suspension and resumption criteria

Suspend testing if:

- The environment is unavailable for more than 4 hours.

- The build is so unstable that more than 30% of planned test cases are blocked.

Resume testing when:

- Blocking defects are resolved and verified.

- The environment is stabilised and seed data restored.

# 13. Test case management and traceability

The Requirements Traceability Matrix (RTM) in the SRS maps every requirement to one or more test cases. Examples:

- APMS-F-001 (plate capture) maps to TC-ENT-01; APMS-F-010 (fee computation) maps to TC-BIL-01.

- APMS-NF-001 (decision time) maps to TC-PERF-01; APMS-SR-003 (RBAC) maps to TC-SEC-03.

- Test status values: Not run, Pass, Fail, Blocked. Each failed test is linked to a defect ID.

# 14. Test metrics and reporting

- % of test cases executed

- % passed / failed / blocked

- Defect density (defects per module) and defect aging

- Requirement coverage (requirements with at least one passed test)

- Code coverage of business-logic modules (target 70% or more)

Reports: daily execution status during the test window and a final Test Summary Report.

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead |  |  |
| Dev Lead |  |  |
| Product Owner / Guide |  |  |

# Appendix A: Test case catalogue

One primary test case per requirement is listed here; additional negative and boundary cases will be added during test design.

| Test case ID | Requirement | Scenario | Expected result | Type |
| --- | --- | --- | --- | --- |
| TC-ENT-01 | APMS-F-001 | Submit 20 valid inputs, then one unreadable input completed through manual entry. | Plate and confidence returned for at least 95% of valid test inputs; low confidence triggers manual entry and the entered plate is used. | Functional |
| TC-ENT-02 | APMS-F-002 | Attempt entry when the zone is full, and again with a plate that is already parked. | Gate stays closed, message shown, no session created. | Functional |
| TC-ENT-03 | APMS-F-003 | Complete a normal entry and inspect the stored session and ticket. | Exactly one session record with all fields is stored and the ticket is displayed. | Functional |
| TC-SLT-01 | APMS-F-004 | Enter vehicles of each type with a known slot layout. | Allocated slot type equals vehicle type and is the lowest-distance free slot. | Functional |
| TC-SLT-02 | APMS-F-005 | Fire simultaneous entries at the same zone and verify slot uniqueness. | In a concurrent-entry test no slot appears in two active sessions. | Functional |
| TC-SLT-03 | APMS-F-006 | Perform entries and exits and compare board and dashboard counts and timing. | Counts update within 2 s in 100% of test events and board and dashboard match. | Functional |
| TC-EXT-01 | APMS-F-007 | Present parked vehicles at the exit and check the retrieved session. | The correct active session is retrieved for the recognised plate. | Functional |
| TC-EXT-02 | APMS-F-008 | Attempt exit unpaid, then after payment, and inspect session, slot and counters. | Gate opens only for Paid or zero-fee sessions; afterwards session is Closed, slot Free and count incremented. | Functional |
| TC-EXT-03 | APMS-F-009 | Perform an override as attendant and as an unauthenticated user. | Override requires attendant login and reason; an audit entry is created. | Functional |
| TC-BIL-01 | APMS-F-010 | Run durations such as 0, 9, 10, 11, 60, 61 minutes and over 24 hours. | Fee matches the tariff table for at least 10 boundary-value cases, including the grace period. | Functional |
| TC-BIL-02 | APMS-F-011 | Change a tariff and a zone size, then run a new entry and exit. | Changes take effect for new sessions without restart. | Functional |
| TC-PAY-01 | APMS-F-012 | Pay with each mode and force each gateway outcome using test hooks. | Each mode completes a simulated payment; failure or timeout keeps the gate closed and allows retry. | Functional |
| TC-PAY-02 | APMS-F-013 | Make failed and successful attempts; inspect records and receipt. | One payment record per attempt; session becomes Paid only on success; receipt fields are complete and totals correct. | Functional |
| TC-ADM-01 | APMS-F-014 | Generate a report for seeded data and reconcile the totals. | Report totals equal the sum of stored payments for the period. | Functional |
| TC-ADM-02 | APMS-F-015 | Log in as each role and visit permitted and forbidden pages. | Valid credentials grant only the permissions of the role. | Functional |
| TC-PERF-01 | APMS-NF-001 | Replay 200 entry events and measure the decision time. | 95th percentile <= 3 s in load test. | Performance |
| TC-PERF-02 | APMS-NF-002 | Timestamp each event and each display refresh. | Maximum observed delay <= 2 s over 100 events. | Performance |
| TC-REL-01 | APMS-NF-003 | Run a soak test and compute uptime from health checks. | Uptime log shows >= 99.5%. | Reliability |
| TC-PERF-03 | APMS-NF-004 | Seed 500 slots and drive 10 parallel gate events. | No failed requests in the 10-concurrent-event test with 500 seeded slots. | Scalability |
| TC-UX-01 | APMS-NF-005 | Observe five testers completing exit and payment. | Usability walkthrough passes with 5 testers. | Usability |
| TC-MNT-01 | APMS-NF-006 | Run the coverage tool in CI. | Coverage report >= 70% on business-logic modules. | Maintainability |
| TC-OPS-01 | APMS-NF-007 | Run the backup job and restore into a clean database. | Backup job log and restore test succeed. | Data retention |
| TC-SEC-01 | APMS-SR-001 | Scan the endpoint and attempt a plain HTTP request. | Plain HTTP is refused or redirected; TLS scan shows >= 1.2. | Security |
| TC-SEC-02 | APMS-SR-002 | Create a user, then inspect the database and logs. | Database and logs contain no plaintext passwords. | Security |
| TC-SEC-03 | APMS-SR-003 | Call admin endpoints with an attendant token. | Direct API calls by an attendant to admin endpoints return 403. | Security |
| TC-SEC-04 | APMS-SR-004 | Perform each action and inspect the audit log. | Each listed action produces one audit entry that cannot be edited via the UI/API. | Security |
| TC-SEC-05 | APMS-SR-005 | Pay by card with test data and inspect stored values. | Database inspection shows only masked values (e.g. last four digits). | Security |
| TC-SEC-06 | APMS-SR-006 | Fuzz plate and search fields and submit injection strings. | SQL-injection and malformed-input tests are rejected without errors or data leakage. | Security |
| TC-SEC-07 | APMS-SR-007 | Idle a session and enter five wrong passwords. | Session expiry and lockout occur as specified. | Security |

# Appendix B: Sample detailed test cases

### TC-ENT-02: Deny entry when zone is full or plate already parked

| Field | Details |
| --- | --- |
| Requirement | APMS-F-002 |
| Priority / Type | High / Functional, negative |
| Preconditions | Zone "Car-L1" has 0 free slots; vehicle KA01AB1234 already has an active session. |
| Steps | 1. Submit plate KA05CD5678 (car) at the entry gate. 2. Submit plate KA01AB1234 at the entry gate. |
| Expected result | Step 1: gate stays closed, message "No free slot" shown, no session created. Step 2: gate stays closed, message "Vehicle already inside" shown, no new session. |

### TC-BIL-01: Fee computation boundary values

Sample test tariff (car): grace period 10 minutes free; first hour 30; each additional started hour 20; daily cap 200. Values are for testing and are configurable.

| Duration | Billable hours | Expected fee |
| --- | --- | --- |
| 9 min | 0 (grace) | 0 |
| 10 min | 0 (grace) | 0 |
| 11 min | 1 | 30 |
| 60 min | 1 | 30 |
| 61 min | 2 | 50 |
| 120 min | 2 | 50 |
| 121 min | 3 | 70 |
| 10 hours | 10 | 200 (cap applied; uncapped would be 210) |

### TC-SEC-03: RBAC enforcement

| Field | Details |
| --- | --- |
| Requirement | APMS-SR-003 |
| Priority / Type | High / Security |
| Preconditions | Users: admin1 (Admin), att1 (Attendant). Both can log in. |
| Steps | 1. Log in as att1 and obtain a token. 2. Call the tariff-update and revenue-report APIs with that token. 3. Repeat with no token. 4. Repeat as admin1. |
| Expected result | Steps 2 and 3 return 403/401 and change nothing; step 4 succeeds. An audit entry exists for the denied attempts. |